Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 17-12-2025 |
| --- | --- |
| Team ID |  |
| Project Name | Video Conferencing App |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication. | USN-1 | As a user, I can sign up and log in securely. | 3 | High |  |
|  |  | USN-2 | As a user, I can reset my password.. | 2 | Medium |  |
| Sprint-2 | Meeting Management | USN-3 | As a host, I can create and schedule meetings. | 3 | High |  |
|  |  | USN-4 | As a participant, I can join meetings using a meeting link or ID.. | 2 | High |  |
| Sprint-3 | Audio, Video & Chat | USN-5 | As a participant, I can enable/disable my audio and video.. | 2 | High |  |
|  |  | USN-6 | As a user, I can send/receive messages in-meeting. | 2 | Medium |  |
| Sprint-4 | Screen Sharing & Host Controls | USN-7 | As a host, I can share my screen during a meeting. | 3 | High |  |
|  |  | USN-8 | As a host, I can mute participants, remove participants, or end meetings.. | 3 | High |  |
|  |  | USN-9 | As a user, I can change my password. | 2 | Medium |  |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 2 Days | 10 Dec 2025 | 11 Dec 2025 | 20 | 11 Dec 2025 |
| Sprint-2 | 20 | 2 Days | 12 Dec 2025 | 13 Dec 2025 | 20 | 13 Dec 2025 |
| Sprint-3 | 20 | 2 Days | 14 Dec 2025 | 15 Dec 2025 | 20 | 15 Dec 2025 |
| Sprint-4 | 20 | 2 Days | 16 Dec 2025 | 16 Dec 2025 | 20 | 16 Dec 2025 |